i need you to make an intial md file which conatains all the steps required to build this project, so that we execute this step by step.

okay?

here's the project code:

1. Project 1: AI-Powered GitHub PR Review Bot

Why This Project?

Covers: GitHub Actions CI/CD, webhook handling, LLM API calls, structured output, diff parsing, cost management, and deploying a webhook server. This is the single highest-leverage beginner project.

1. What it does:

1. •       Triggers on every pull request opened or updated in a GitHub repo

2. •       Fetches the code diff from the GitHub API

3. •       Sends the diff to Claude or GPT-4 with a code review prompt

4. •       Posts structured, categorized review comments back to the PR

5. •       Labels PRs as needs-work or looks-good based on the AI's assessment

2.

3. What you'll build and learn:

1. •       A Python FastAPI webhook server that receives GitHub events

2. •       GitHub API integration (authenticating, reading PRs, posting comments)

3. •       Prompt engineering for code review tasks

4. •       Structured output with Pydantic (force LLM to return JSON)

5. •       Deploying a webhook endpoint (Railway, Render, or AWS Lambda)

6. •       GitHub Actions pipeline to run your own tests on the bot

4.

5. Stack: Python, FastAPI, GitHub API, Claude/OpenAI API, Railway, GitHub Actions

The project has three distinct layers: the webhook server that receives GitHub events, the AI review engine that processes diffs, and the CI pipeline that keeps the bot itself tested and deployed.

pr-review-bot/

│

├── app/

│ ├── __init__.py

│ ├── main.py # FastAPI app, webhook endpoint

│ ├── github_client.py # All GitHub API calls

│ ├── review_engine.py # LLM call + structured output

│ ├── models.py # Pydantic schemas (ReviewResult, PRComment, etc.)

│ └── config.py # Settings loaded from environment

│

├── prompts/

│ └── code_review.txt # System prompt (kept out of code, easy to iterate)

│

├── tests/

│ ├── test_github_client.py

│ ├── test_review_engine.py

│ └── fixtures/

│ └── sample_diff.txt # A real diff you can test against locally

│

├── .github/

│ └── workflows/

│ ├── ci.yml # Runs tests on every PR to this repo

│ └── deploy.yml # Deploys to Railway on merge to main

│

├── .env.example # Template — what env vars are needed

├── Dockerfile # For Railway/Render deployment

├── pyproject.toml # Dependencies (uv or poetry)

└── README.md

What each file is responsible for:

main.py has exactly one job — receive the webhook, verify the signature, and hand off to the review engine. No business logic lives here.

github_client.py wraps every GitHub API call: fetching the diff, posting review comments, and setting labels. Keeping this isolated means you can mock it entirely in tests without hitting the real API.

review_engine.py is where the LLM lives. It takes a raw diff string, constructs the prompt, calls the API, and parses the structured response back into a ReviewResult Pydantic model.

models.py defines your data contracts. ReviewResult looks something like:

pythonclass CommentThread(BaseModel):

file: str

line: int

severity: Literal["critical", "suggestion", "nit"]

category: Literal["security", "logic", "style", "performance"]

body: str

class ReviewResult(BaseModel):

verdict: Literal["looks-good", "needs-work"]

summary: str

comments: list[CommentThread]

Forcing the LLM to return this exact shape (via structured output or JSON mode) is 80% of what makes the bot actually useful instead of just generating walls of text.

prompts/code_review.txt is a plain text file, not a string buried in Python. This matters — you will iterate on the prompt constantly, and having it in a separate file means you can change review behavior without touching code.

Guardrails to build in from day one:

Webhook signature verification. GitHub signs every webhook with a secret using HMAC-SHA256. If you don't verify this, anyone can POST fake events to your endpoint. This is the first thing to implement, before any review logic.

Diff size limit. Large PRs can have 10,000+ line diffs. Sending that to an LLM is expensive and often produces worse reviews than focusing on a smaller chunk. Hard cap at ~8,000 tokens of diff, with a fallback message on the PR if the diff exceeds it.

Idempotency check. GitHub can send the same webhook more than once. Check if you've already posted a review for this specific commit SHA before calling the LLM again.

Rate limiting per repo. If a developer pushes 10 commits in a minute, you don't want 10 LLM calls. Keep a simple in-memory (or Redis) counter per repo and cool down if needed.

Error handling hierarchy. If the LLM returns malformed JSON, retry once with a stricter prompt. If it fails again, post a minimal fallback comment ("Review generation failed — see logs") rather than silently doing nothing. Silent failures on GitHub PRs are invisible and confusing.

Cost logging. Log the token count of every LLM call. Claude and GPT-4 both return usage in the response — store it. You want to know your cost-per-PR within the first week of running this.

A few things worth calling out explicitly:

The dashed retry arrow from "parse + validate" back to the LLM is not optional. Structured output from LLMs is reliable but not perfect, especially when the diff contains code that looks like JSON. You need that fallback path built in before you go live.

The "already seen" skip at the idempotency check is what prevents double-posting when GitHub resends a webhook (which it does when your server responds slowly). Store commit_sha + pr_number in a simple set or SQLite table and check it before doing anything expensive.

The cost logging branch at the end is easy to skip and easy to regret. Claude and OpenAI both return usage.input_tokens and usage.output_tokens in every response — logging them takes two lines. You want to know whether a large PR is costing you $0.002 or $0.08 before you've run it on 500 PRs.

How do I post inline review comments to a GitHub PR via the API?

17:06

## Claude responded: Good question — this is the trickiest part of the GitHub API in this project.

Good question — this is the trickiest part of the GitHub API in this project. There are two different comment endpoints and most people use the wrong one first.

Two types of PR comments — know the difference

The GitHub API gives you two options:

POST /repos/{owner}/{repo}/issues/{issue_number}/comments posts a single comment on the PR conversation thread. No file association, no line number. This is what you use for the overall review summary.

POST /repos/{owner}/{repo}/pulls/{pull_number}/reviews is what you actually want for inline comments. This creates a full review object — with a verdict (APPROVE, REQUEST_CHANGES, or COMMENT) — and lets you attach multiple threaded comments to specific lines in specific files, all in one API call.

Always use the review endpoint for inline comments. Don't make one API call per comment — batch them all into a single review submission.

What the API call looks like

python

# github_client.py

import httpx

from app.models import ReviewResult, CommentThread

GITHUB_API = "https://api.github.com"

async def post_review(

owner: str,

repo: str,

pull_number: int,

commit_sha: str,

result: ReviewResult,

token: str,

) -> None:

headers = {

"Authorization": f"Bearer {token}",

"Accept": "application/vnd.github+json",

"X-GitHub-Api-Version": "2022-11-28",

}

# Map your verdict to GitHub's event types

event = "APPROVE" if result.verdict == "looks-good" else "REQUEST_CHANGES"

# Build the inline comments list

comments = [

{

"path": c.file,        # e.g. "src/auth/login.py"

"line": c.line,        # line number in the NEW file

"side": "RIGHT",       # RIGHT = new file, LEFT = old file

"body": format_comment(c),

}

for c in result.comments

]

payload = {

"commit_id": commit_sha,   # must be the HEAD commit of the PR

"body": result.summary,    # top-level review summary

"event": event,

"comments": comments,

}

async with httpx.AsyncClient() as client:

response = await client.post(

f"{GITHUB_API}/repos/{owner}/{repo}/pulls/{pull_number}/reviews",

headers=headers,

json=payload,

)

response.raise_for_status()

def format_comment(c: CommentThread) -> str:

severity_emoji = {"critical": "🚨", "suggestion": "💡", "nit": "🔹"}

label = severity_emoji.get(c.severity, "")

return f"{label} **{c.category.capitalize()}**\n\n{c.body}"

The line number gotcha

This is where most people get burned. The line field in the API refers to the line number in the diff, not the original file. Specifically, it's the line number as it appears in the unified diff output — and GitHub only allows you to comment on lines that are part of the diff (added, removed, or context lines within a few lines of a change).

If you send a line number that's outside the diff, GitHub returns a 422 Unprocessable Entity with a message like "pull_request_review_thread.line is not part of the diff". This will happen and you need to handle it.

The practical fix: when you send the diff to the LLM, include the diff line numbers explicitly so the model can reference them accurately. Strip the diff down to this format before passing it:

python

def annotate_diff(raw_diff: str) -> str:

"""

Prepend each diff line with its line number in the new file.

Only track '+' and context lines (right side).

"""

lines = []

new_line_num = 0

for line in raw_diff.splitlines():

if line.startswith("@@"):

# Parse the hunk header: @@ -old_start,old_count +new_start,new_count @@

import re

match = re.search(r"\+(\d+)", line)

if match:

new_line_num = int(match.group(1)) - 1

lines.append(line)

elif line.startswith("+"):

new_line_num += 1

lines.append(f"[L{new_line_num}] {line}")

elif line.startswith("-"):

lines.append(line)          # removed lines don't increment new_line_num

else:

new_line_num += 1           # context line

lines.append(f"[L{new_line_num}] {line}")

return "\n".join(lines)

Then in your prompt tell the model: "When referencing a line, use the [L{n}] number shown in the diff. Only comment on lines that have a line number label."

Handling the 422 gracefully

Even with the above, the LLM will occasionally hallucinate a line number that doesn't exist in the diff. Wrap the review post in a fallback:

python

async def post_review_safe(...) -> None:

try:

await post_review(owner, repo, pull_number, commit_sha, result, token)

except httpx.HTTPStatusError as e:

if e.response.status_code == 422:

# Strip inline comments, post just the summary

result_fallback = result.model_copy(update={"comments": []})

await post_review(owner, repo, pull_number, commit_sha, result_fallback, token)

else:

raise

This way a bad line number never silently kills the whole review — the summary still gets posted.

Setting labels

Labels use a separate endpoint and require the label to already exist in the repo (you can't create them on the fly via this call):

python

async def set_label(owner, repo, issue_number, label, token):

# Remove old bot labels first

for old in ["looks-good", "needs-work"]:

await client.delete(

f"{GITHUB_API}/repos/{owner}/{repo}/issues/{issue_number}/labels/{old}",

headers=headers,

)

# Apply the new one

await client.post(

f"{GITHUB_API}/repos/{owner}/{repo}/issues/{issue_number}/labels",

headers=headers,

json={"labels": [label]},

)

Create looks-good (green) and needs-work (red) labels in the repo manually once via the GitHub UI — or add a setup script that calls POST /repos/{owner}/{repo}/labels on first deploy.

Auth: use a GitHub App, not a PAT

For anything beyond personal projects, authenticate as a GitHub App rather than a personal access token. The difference matters because a PAT is tied to your personal account — if you leave the org, the bot breaks. A GitHub App has its own identity, scoped permissions, and per-installation tokens that auto-rotate every hour.

The short version of the auth flow:

python

import jwt, time, httpx

def get_installation_token(app_id, private_key_pem, installation_id):

# 1. Sign a JWT with your app's private key

now = int(time.time())

payload = {"iat": now - 60, "exp": now + 600, "iss": app_id}

jwt_token = jwt.encode(payload, private_key_pem, algorithm="RS256")

# 2. Exchange it for an installation access token

resp = httpx.post(

f"https://api.github.com/app/installations/{installation_id}/access_tokens",

headers={"Authorization": f"Bearer {jwt_token}", "Accept": "application/vnd.github+json"},

)

return resp.json()["token"]   # valid for 1 hour

Cache this token and refresh it before it expires. The token you get back is what goes into the Authorization: Bearer {token} header on all subsequent calls.

The full sequence for one PR event is then: verify webhook → fetch diff → annotate diff with line numbers → LLM call → parse ReviewResult → post_review_safe() → set_label().